DEEPSHIFT AI  ·  AI SUMMER INTERNSHIP 2026

PROJECT 3  —  CYBERSECURITY

Agentic SOC Co-Pilot for Autonomous Alert Triage & Root-Cause Analysis

Agentic AI  ·  ReAct  ·  Tool Use  ·  RAG  ·  MITRE ATT&CK

Build a ReAct-style agent that ingests a SIEM alert, autonomously plans an investigation across telemetry tools, and produces a structured root-cause analysis with ATT&CK tags and containment recommendations.

Format: 8-week engagement · Audience: Master's-level intern · Deliverable: working system + reproducible benchmark + technical write-up

# 1. Project Context & Why It Matters

Security Operations Centers are drowning in alerts, and analyst fatigue keeps mean-time-to-resolution stubbornly high. Agentic LLMs that autonomously decompose an investigation, query multiple telemetry sources, and propose a root cause are the dominant SecOps direction of 2025-2026 — Microsoft's Security Copilot now reports ~75% of phishing/malware investigations automated in live environments.

You will build a scoped, open-stack version: an agent that plans an investigation, calls tools (log search, threat-intel, an asset/identity graph, ATT&CK mapping), and outputs a structured RCA with a confidence score and recommended containment. LangGraph state machines with human-in-the-loop checkpoints are the reference architecture.

The valuable, hard parts are tool-use reliability (validating tool arguments before execution), grounding findings in the MITRE ATT&CK matrix, and blast-radius reasoning over an asset graph. This connects directly to autonomous NOC/SOC reasoning patterns.

# 2. Objectives & Expected Outcomes

- Build a ReAct-style agent that ingests a SIEM alert and autonomously plans an investigation.

- Give the agent a tool layer (log search, threat-intel lookup, asset/identity graph, ATT&CK mapping) and let it choose tools dynamically.

- Produce a structured root-cause analysis with a confidence score, ATT&CK technique tags, and recommended containment actions.

- Add guardrails that validate tool arguments before execution.

# 3. State-of-the-Art Phase (Weeks 1–2)

Mandatory study phase. Before writing any code, survey the current frontier and produce a 3–4 page state-of-the-art note that positions your project against the systems below. Every design choice you make later must reference this note. The landscape summarised here is current as of mid-2026.

Agentic SOC is the 2025-2026 paradigm. Study Microsoft Security Copilot's autonomous triage agents and Cisco/Splunk's Triage Agent for the product view, and the LanG paper (a 5-node LangGraph SOC pipeline with HIL checkpoints) plus the MDPI 'AI-Augmented SOC' survey for the research view. Note the reference architecture: a stateful graph, dynamic tool selection, and human checkpoints on high-impact actions.

For root-cause / provenance reasoning, review Kairos and MAGIC (provenance-graph APT detection) and OCR-APT (reconstructing attack stories from audit logs with LLMs). For ATT&CK grounding, review RAM (LLM → ATT&CK rule mapping).

Prescribed architecture: LangGraph agent over an open model served by vLLM, with tools wrapping OpenSearch/Elastic log search, a Neo4j asset/identity graph for blast-radius reasoning, and a vector store of past incidents for retrieval-augmented context. Guard every tool call.

### Key systems & references to review

| System / method | What to take from it | Source |
| --- | --- | --- |
| Microsoft agentic SOC | Autonomous triage agents in production; framing of the agentic SOC. | www.microsoft.com/en-us/security/blog/2026/04/09/the-agentic-soc-rethinking-secops-for-the-next-decade |
| LanG (LangGraph SOC pipeline) | 5-node LangGraph investigation pipeline with human-in-the-loop checkpoints. | arxiv.org/html/2604.05440v1 |
| AI-Augmented SOC survey (MDPI) | Peer-reviewed survey of LLMs/agents for SOC automation. | www.mdpi.com/2624-800X/5/4/95 |
| OCR-APT | Reconstructing APT attack stories from audit logs with subgraph anomaly + LLMs. | arxiv.org/pdf/2510.15188 |
| RAM: LLM → ATT&CK mapping | Mapping SIEM rules/findings to ATT&CK techniques with LLMs. | arxiv.org/pdf/2502.02337 |

# 4. Step-by-Step Methodology

Follow these steps in order. Each builds on the previous one; do not skip ahead. Every step names a concrete artifact you must produce.

### Step 1. Stand up the lab range + ingest labeled data

- Load a labeled incident/alert dataset (Splunk BOTS v3, OTRF Security-Datasets/Mordor) into a log store (OpenSearch/Elastic).

- Define the agent's tool interfaces (log search, threat-intel, asset graph, ATT&CK mapping) and the agent state schema.

- Deliverable: lab range + tool interface stubs + state schema.

### Step 2. Implement the ReAct loop + tool calling

- Build the LangGraph state machine: plan → select tool → call → observe → refine. Serve an open model (Qwen3 / Llama-3.x) via vLLM with tool-calling.

- Add ATT&CK technique tagging of observations. Get end-to-end triage working on simple alerts.

- Deliverable: working agent triaging simple alerts with ATT&CK tags.

### Step 3. Add the asset/identity graph + retrieval

- Load assets/identities into Neo4j for blast-radius reasoning; add a vector store of past incidents for retrieval-augmented context.

- Deliverable: graph + past-incident retrieval wired into the agent.

### Step 4. Structured RCA + confidence + guardrails

- Produce a structured RCA output (root cause, evidence, ATT&CK techniques, confidence, containment actions). Add guardrails that validate tool arguments before execution.

- Deliverable: structured RCA reports with confidence scoring and guarded tool use.

### Step 5. Evaluate vs analyst baselines

- Evaluate triage accuracy and simulated MTTR against analyst baselines; measure ATT&CK-mapping precision/recall.

- Deliverable: evaluation harness + results.

### Step 6. Demo UI + report

- Build a lightweight demo UI showing the agent's reasoning trace and RCA.

- Deliverable: demo + write-up.

# 5. Building the Project Dataset

This is the foundation of the whole project. You will assemble your dataset from two complementary sources: (a) the best public datasets available on the web, and (b) synthetic data generated with frontier models. Combine them deliberately — real data for realism and evaluation, synthetic data for coverage, balance, and rare cases.

### 5.1  Start from the best public datasets

| Dataset / source | Contents & why it matters | Access & licence |
| --- | --- | --- |
| Splunk BOTS v3 / v1 | Pre-indexed, labeled SOC incident data — your primary alert/incident source. | CC0 (open). |
| Splunk attack_data + Attack Range | Curated attack telemetry, continuously updated, plus a generator to create more. | Open source. |
| OTRF Security-Datasets (Mordor) | JSON security events tagged by ATT&CK tactic/technique — ideal for ATT&CK grounding. | Open source. |
| EVTX-ATTACK-SAMPLES | 270+ EVTX samples mapped to ATT&CK for detection/triage. | Open source. |
| Loghub (HDFS / BGL) | Large labeled log datasets for log-search tooling and anomaly context. | Free for research (cite required). |

Access lead-time: All primary datasets here are openly downloadable — no credentialing needed. Confirm the OTRF/Mordor repo is live before assigning; Splunk BOTS is the most reliable starting point.

### 5.2  Generate & augment data with frontier models

Use a frontier model (GPT-5 / Claude Opus 4.x class) as a data factory. Follow this recipe:

- Follow Microsoft's AI-assisted synthetic-attack-log pattern: a Generator → Evaluator → Improver agentic loop that produces labeled attack logs conditioned on specific ATT&CK techniques, controlling coverage and class balance.

- Use a frontier model to generate realistic multi-step incident narratives (alert → pivot → escalation) with gold root causes, to train and test the agent's planning.

- Generate synthetic CTI (SynthCTI pattern) to strengthen ATT&CK technique mapping on rare techniques.

- Generate benign look-alike sequences (hard negatives) so the agent learns not to over-escalate.

- Ground all generation against the ATT&CK knowledge base (RAG) so labels stay valid.

- Have a mentor spot-check generated incidents for plausibility before use.

Quality gate: Synthetic incidents expand coverage of rare ATT&CK techniques and multi-step chains. Report triage/MTTR metrics on real labeled data (BOTS/Mordor), using synthetic only for training and stress-tests.

# 6. Mandated Technical Stack

These choices are imposed, not optional. They are the fastest, most efficient path to a strong result and keep your work reproducible and mentorable. Deviate only with your mentor's written agreement.

| Layer | Use this | Why |
| --- | --- | --- |
| Agent orchestration | LangGraph (ReAct + MCP tools) | Stateful graph with HIL checkpoints — the reference SOC-agent architecture. |
| Model serving | vLLM (≥ current release) | High-throughput serving with tool-call/reasoning parsers. |
| Open models | Qwen3 series / Llama-3.x | Strong open tool-use models to serve locally. |
| Log store | OpenSearch / Elasticsearch | Full-text log search as an agent tool. |
| Asset/identity graph | Neo4j | Blast-radius and lateral-movement reasoning. |
| Retrieval | Qdrant + past-incident vectors | Retrieval-augmented context from prior investigations. |
| Taxonomy | MITRE ATT&CK (+ ATLAS) | Grounds findings and containment recommendations. |

# 7. Eight-Week Execution Timeline

| Week | Focus | Concrete output by end of week |
| --- | --- | --- |
| 1 | Lab range + data | BOTS/Mordor ingested; tool interfaces and agent state schema defined. |
| 2 | Tool layer | Log-search, threat-intel and ATT&CK-mapping tools stubbed and callable. |
| 3 | ReAct loop | End-to-end triage on simple alerts with ATT&CK tagging. |
| 4 | Asset graph + retrieval | Neo4j blast-radius reasoning and past-incident retrieval wired in. |
| 5 | Structured RCA | RCA output with confidence scoring; synthetic incidents generated. |
| 6 | Guardrails | Tool-argument validation and HIL checkpoints on high-impact actions. |
| 7 | Evaluation | Triage accuracy + simulated MTTR vs analyst baseline; ATT&CK precision/recall. |
| 8 | Deliver | Demo UI, evaluation report and write-up. |

# 8. Deliverables

- Working agentic SOC co-pilot with a tool-calling backbone.

- Evaluation harness on a labeled incident set with triage-accuracy and MTTR metrics.

- Structured RCA reports with ATT&CK mapping and a lightweight demo interface.

- Reproducible code with README and environment spec.

# 9. Evaluation & Success Criteria

You will be judged on rigour of evaluation, not on a working demo alone. Use meaningful baselines and the metrics below.

- Triage: verdict accuracy and false-positive reduction vs an analyst/baseline.

- Efficiency: simulated MTTR vs baseline.

- ATT&CK mapping: multi-label precision/recall/F1.

- RCA quality: root-cause correctness and evidence completeness on labeled incidents.

- Agent safety: R-Judge / AgentAuditor-style rating of proposed actions.

# 10. Stretch Goals

- Add a human-in-the-loop feedback channel that improves the agent over time.

- Add SPRT-style early stopping so the agent spends deep-investigation compute only on alerts that warrant it.

# 11. Prerequisite Skills

Python, LangGraph/LangChain, SIEM and log fundamentals, MITRE ATT&CK, and basic graph databases (Neo4j).

# 12. Key References & Links

Read these during Weeks 1–2. They anchor your state-of-the-art note and your technical choices.

- The agentic SOC (Microsoft) — www.microsoft.com/en-us/security/blog/2026/04/09/the-agentic-soc-rethinking-secops-for-the-next-decade

- LanG: LangGraph SOC pipeline — arxiv.org/html/2604.05440v1

- AI-Augmented SOC survey (MDPI) — www.mdpi.com/2624-800X/5/4/95

- OCR-APT attack-story reconstruction — arxiv.org/pdf/2510.15188

- RAM: LLM to ATT&CK mapping — arxiv.org/pdf/2502.02337

- Synthetic attack-log generation (Microsoft) — www.microsoft.com/en-us/security/blog/2026/05/12/accelerating-detection-engineering-using-ai-assisted-synthetic-attack-logs-generation

- Splunk BOTS v3 dataset — github.com/splunk/botsv3

- OTRF Security-Datasets — github.com/OTRF/Security-Datasets

- LangGraph — github.com/langchain-ai/langgraph

- vLLM — github.com/vllm-project/vllm